# PV system drawing generator

## Status report for the week of 2014-08-11

# Progress

The drawing layout has been cleaned up. Started changing the page to display the system selection in sections.

# Plans

Improve the system selection section appearance. Add option to only show sections of the drawings as they are defined. This will be the default mode for released versions. The Dev version will pick defaults and build the complete drawing on page load.

# Development log

* 2014-08-11 12:14:41: Fixed text on page.
* 2014-08-11 12:17:58: Improved AC disconnect wiring.
* 2014-08-11 17:15:17: Improved drawing layout and organized the related values.
* 2014-08-12 14:19:25: Improved drawing layout.
* 2014-08-12 17:11:22: Improved drawing layout.
* 2014-08-13 11:58:44: Improved AC wiring position.
* 2014-08-13 13:40:42: Updated build
* 2014-08-13 13:41:09: Alpha20140813
* 2014-08-13 16:25:59: Added array spec calculations.
* 2014-08-13 16:27:14: Updated build.
* 2014-08-13 17:19:44: Imported modules specs are converted to floats.
* 2014-08-14 11:31:45: Added loading of inverter data from file. Added inverter selection to page. Added place for release version on status bar.
* 2014-08-14 12:05:33: Added refresh button.
* 2014-08-14 12:26:18: Updated build.