# PV system drawing generator

## Status report for the week of 2014-08-18

# Progress

The display and selection of system specifications at the top of the page has been improved. The default specifications have been removed in the release version. Sections of the drawing appear as the specifications are defined.

# Plans

The selection section will be finished. More system calculations will be added.

# Development log

* 2014-08-18 14:59:31: Removed junk file.
* 2014-08-18 15:00:14: Added system spec section style.
* 2014-08-18 15:08:28: Moved system selection elements into sections.
* 2014-08-18 16:23:56: Started new branch to allow hiding sections until the system is defined.
* 2014-08-18 21:40:08: Added setting to track section status. Started organizing system update into sections, triggering based on section status.
* 2014-08-19 14:35:34: Continued progress toward the section reveal.
* 2014-08-19 20:50:25: Sections are hidden by default, and are shown as sections are defined. Still needs work.
* 2014-08-20 16:06:27: Most of the sections work now.
* 2014-08-20 16:16:56: Updated build.
* 2014-08-21 13:50:40: The standard mode works. Dev mode still needs work.
* 2014-08-21 16:26:46: Everything seems to work in both modes. Certain selectors fail to show the default values, but this will be fixed later if needed.
* 2014-08-21 16:28:07: Merge branch 'section\_reveal' into dev
* 2014-08-21 16:46:13: Added decimal place selector. Fixed typos in page. Changed AC configurations.
* 2014-08-21 16:50:11: Changed version in preparation of alpha release.
* 2014-08-21 16:52:14: Alpha20140821
* 2014-08-22 15:01:49: System spec selection and parameters are in two separate sections. The spec selection only shows one section at a time.
* 2014-08-22 16:19:06: Next selector section is now automatically selected.