# PV system drawing generator

## Status report for the week of 2014-08-25

# Progress

Improved the apperence and layout of the page, and made it more responsive to different screen sizes.

# Plans

More system calculations will be added. Explore options for PDF export.

# Development log

* 2014-08-25 15:18:28: Changed spec selection layout.
* 2014-08-26 17:03:10: Made a lot of changes to the page layout and style, and the way it is put together in the code.
* 2014-08-26 17:04:40: Merge branch 'page\_section\_selector' into dev
* 2014-08-26 19:37:20: Updated build.
* 2014-08-27 08:59:21: Changed to a two page layout, that switched to a one page layout on narrow screens.
* 2014-08-27 15:13:36: Made the config section selector display properly. The selector still locks up once the section is changed by update. This area may be rewritten, so the bug fix will be delayed.
* 2014-08-27 15:19:52: Cleaned up text on page.
* 2014-08-27 15:22:53: Changed version text in preparation for release. Updated build.
* 2014-08-27 15:24:31: Alpha20140827
* 2014-08-28 11:56:21: Removed bind function.
* 2014-08-28 12:01:02: Changed version text.
* 2014-08-28 12:05:16: mk\_pdf.js created.