# PV system drawing generator

## Status report for the week of 2014-09-29

# Progress

PDF generation development will be put on hold until a plan for server side distribution system is established.

# Plans

Organize system variables to allow easier expansion.

# Development log

* 2014-10-03 14:26:51: Cleaned up settings file.
* 2014-10-03 14:40:43: Deactivated PDF download.
* 2014-10-03 14:41:46: Merge branch 'PDF' into dev. Pausing in browser PDF development.