# PV system drawing generator

## Status report for the week of 2014-11-17

# Progress

Various sections of code were updated or removed to make use of the new configuration system. More work was done on generating the page. A script was started to convert the settings.json file to a javascript file. This should avoid problems with evaluating commands stored in strings.

# Plans

Finish the json conversion script. Finish selector generation.

# Development log

* 2014-11-18 14:34:50: Replaced old json component files with a copy from FSEC's database json output.
* 2014-11-18 16:40:18: Most of the settings are integrated into the new system.
* 2014-11-19 16:11:33: Settings consolidated into settings.js
* 2014-11-21 11:15:59: Started command line JSON converter.
* 2014-11-21 11:34:09: Most of page input is generated, still needs work.
* 2014-11-21 12:17:50: Renamed json editor html file.
* 2014-11-21 13:51:22: Syntax corrections.
* 2014-11-21 14:13:57: Syntax corrections.
* 2014-11-21 15:41:47: Changed file names for consistency.
* 2014-11-21 15:46:23: Removed unnecessary logging, fixed file references.